# Extension 12:  Administrative User (3)

Justin Praas | 9th of August, 2017

# Reflection

This extension took longer than expected, even though it didn’t take that long. Most of the time was used to fix bugs and test the system.

## Time spent reflection

Tuesday, 8th of August:

- Project setup, document reading, etc.. (4 minutes)

- Setting up BankSystemValue class (15 minutes)

- Setting up the setValue method, client side and server side (42 minutes)

- Implement timing mechanism for the setValue events (59 minutes)

- Test the system and fix bugs with the dates (45 minutes)

Wednesday, 9th of August:

- Test the system and fix bug with dates (17 minutes)

- Change constants everywhere in the program to the new constants (22 minutes)

- Fix a bug where the ID of a TimeEvent would be renewed on saving.. (31 minutes)

- Work on the reset method for system values (5 minutes)

- Implement an init method for server restart in order to get the right system values (21 minutes)

- Finalize code, fix minor bugs, comment and Javadoc (26 minutes)

- Submission procedure (~30 minutes)

Time spent:

Primary: 	4.75 hours (2.5 hours of coding, 2.25 hours of testing/bug fixing)
	Secondary: 	0
	Other:		0.75 hours submission process and brainstorming on document
	Total:		5.5 hours

## Code reflection

I started out by creating a class containing all the system values. This would make it a lot easier to fetch, update and create new values of needed in the future.

Then I did the usual method implementation (nothing special here).

I did a major change on the TimeOperator class and a small update on the TimeEvent class. The TimeOperator now utilized the TimeEvent in a more efficient way and in a more scalable way. I have good hopes of using the new implementation of the TimeOperator and TimeEvent in the future which much more ease! The TimeEvent got the addition of an ID and an attribute ‘executed’. The TimeOperator can fetch for each day the non-executed TimeEvents from the table and that way execute the events (what should happen is written in the description of such a TimeEvent).

Notes:

- See installation instructions for use.

- Tag: v11.0

See next page for toggle images

Recording