# Extension 13:  Child bank account

Justin Praas | 11th of August, 2017

# Reflection

This extension took way less time than I had expected it would take! I really think planning ahead (which is what I did in a notepad file) helped me save some time. Furthermore, I believe that I was kind of lucky to not stumble into any major architectural problems, because of the previously implemented extension (12)!

UPDATE: Turns out I missed a small aspect of the extension requirements: transfer the money on the 18th birthday. Add 50 minutes for bugfixing………

## Time spent reflection

Thursday, 10th of August:

- Project setup, document reading, etc.. (17 minutes)

- Add attribute accountType to BankAccount (10 minutes)

- Adapt the openAccount method (44 minutes)

- Test the system (fix a bug where JSONArray was wrongly cast to String[]) (32 minutes)

- Fix a nullpointer exception bug when fetching a bank account (2 minutes)

- Implement restrictions and interest handling for a child account (55 minutes)

- Test the system (9 minutes)

Friday, 11th of August:

- Implement accountType change for 18th birthday of a child account (14 minutes)

- Commit and push all stages changes in separate commits (10 minutes)

- Test the system (Fix date formatting and minor efficiency issues) (30 minutes)

- Submission procedure (~30 minutes)

- UPDATE Fix a bug where money would not be transferred on the 18th birthday (50 minutes)

Time spent:

Primary: 	4.75 hours (3 hours of coding, 1.75 hours of testing/bug fixing)
	Secondary: 	0
	Other:		0.75 hours submission process and brainstorming on document
	Total:		4.5 hours

## Code reflection

I started out by planning what aspects of the program to tackle first. And, as for a lot of extensions, I decided to add an attribute to the BankAccount class first (and also for the database), namely accountType. This accountType attribute can hold two values: “regular” or “child”. I decided against using an enum for this, as using Strings is just easier and faster from the start (maybe not in the long term).

Following that, I decided to adapt the openAccount method so that a child account can be created. Using the client, you can now create a child account if you enter two extra parameters following the usual openAccount command. E.g.: “…….:child:JustinPraas”. I did certainly not expect the code of the server side openAccount method to double in size, but it turns out there’s a lot of checking to do!

Speaking of checking a child account’s validity: a guardian also needs to be validated. For both these purposes I’ve created some utility methods in CustomerAccount that helps checking for child validity and guardian validity, saving me some code in the server side openAccount method.

Since the format of the date of birth (dd-MM-yyyy) is different from anywhere else in the program (yyyy-MM-dd), I’ve decided to adapt the parseDateToMillis method to have an extra parameter for the format of such a date (really helpful!)

The interest-handling was a bit tricky. I hope I have correctly assumed the workings of computing the interest for a child account. According to my understanding computing a child’s interest is only in three ways different from a regular account, namely the interest rate, the fact that the maximum balance on which the interest will be applied being 2500 (after that apply interest always with an amount of 2500), and the fact that the interest is not placed on the savings account, but the normal bank account.

For the other methods, it was also a bit tricky to check if a child is using it or not (to prohibit a child from using it), because in most methods there’s only a CustomerAccount fetchable (well the bank accounts are also fetchable, but that’s a filthy workaround). So I’ve come to the decision of checking whether the CustomerAccount has an age of 18 or below (using the utilities in CustomerAccount). This makes checking for a child account whopping easy!

UPDATE: The program will now also send the built-up interest of a child on their 18th birthday.

Notes:

- See installation instructions for use.

- Tag: v12.1

See next page for toggle images

Recording