# Extension 4:  Time simulation

Justin Praas | 19th of June 2017

# Reflection

## Time spent reflection

When I read the extension documentation, I had expected it to take much longer than 4.5 hours, mostly because of the long and (sometimes) unclear documentation (see code reflection).

I started out writing the methods in the ClientHandler and MessageHandler (80% complete) which approximately took 30 minutes total. Then I updated the expiration time for the PIN card (~1 minute of work) and added the method invokers in ClientHandler and MessageHandler (~7 minutes). Finalizing the simulateTime method in MessageHandler took about 20 more minutes. Most of the time was put in the persistency of the constant of simulated days (1 hour), which is mostly done in Client.java (which writes a file for the number of simulated days). Next, spending 30 minutes on struggling with synchronization of simulatedDays on both client side and server side when I realized the Server side cannot reach the Client’s simulatedDays constant. Therefore, also the ClientHandler (server side) should access the written file by the client side. The remaining time was spent on optimizing and finalizing the code.

UPDATE: After submitting v4.0, some more time was needed to change a couple of things (some assumptions that I made). This took me about 30 minutes total (including minor clean ups).

UPDATE: Some misunderstandings and assumptions cost me quite some time (I’d say 20% of primary and 40% other (administration) such as writing emails, updating this document and resubmitting the code).

Time spent:

Primary: 	4.8 hours (3.9 hours coding, 0.9 hours testing)
	Secondary: 	0.33 hours (Figure out what the easiest way is to drop all tables using code )
	Other:		1 hours (Reading extension, writing this document, hours and a plan for 
			the extension, resubmitting code (current version: v4.2)
	Total:		About 6 hours

## Code reflection

Client.java has gotten an upgrade because of this extension. It has a new static integer for the simulated days, which is then used in the rest of the program. Furthermore, it has some extra methods to write and read the simulated days from an external file (which can be found on the desktop (refer to installation instruction in the README)). ClientHandler.java also reads from this file, to keep both client side and server side in synchronization.

The reset method will now also invoke a method in DataManager.java which wipes all the data. I made the assumption of clearing all data, since it wasn’t explicitly stated in the extension documentation.

The getDate method is not really used in any method, as I assumed it was just for ease of use for the user. The user can type the command GET_DATE to see the server (real life) time (which is also an assumption I made. It wasn’t explicitly stated either that the server time is the real life time. However, one could derive that from the JSON example).

UPDATE: The above text about getDate is no longer relevant in v4.1. Also, the reset method will now no longer shut down the system.

None of the code from previous version really impacted the progress of the implementation of this extension.

Notes:

- See installation instructions for use.

- Tag: v4.2

  - CHANGE LOG:

    - v4.2

      - simulateDays method no longer accepts negative input and no longer replaces old constant of simulated days, instead adds them to the previous.

      - Minor TUI update

    - v4.1

      - Program does not shut down on invoking reset method

      - getDate method is now properly used