# Extension 2:  PIN Block

Justin Praas | 23th of June 2017

# Reflection

## Time spent reflection

I’ve decided to use the online tool called toggl (www.toggl.com). It helped me keep track of my production time in more detail. See appendix for an overview of my time spent. First, I brainstormed for 10 minutes, it helped me decide what to, since I knew I had to change some architectural aspects of the program. After that, I started by adding the debitcard table a new attribute: blocked. I re-initialized the database (this all took me 3 minutes) and could start coding. Next, I added the field blocked to the DebitCard class. After that, the main programming could be done. Implementing the functionality of blocking the pin card was the hardest (took me about 1 hour in total, including some brainstorming on how to store server data, also for the future). The other hour of main programming was implementing the unblockCard method and testing to see if it worked (1 hour). After that I took the time to comment some code and add Javadoc to some methods (5 minutes). Moving on to the BROKEN JUnit tests, some time was spent struggling to fix them. (25 minutes) Next was the final testing and fixing a huge bug where any (existing) IBAN could be filled as parameter and still would unblock the pin card with the given card number (35 minutes).

Time spent:

Primary: 	3.1 hours (2.3 hours of coding, 0.8 hours of testing)
	Secondary: 	0
	Other:		0.7 hours (0.4 submission procedure, 0.3 hours of brainstorming)
	Total:		About 4 hours

## Code reflection

Lots of things had to be added, some things had to change. Firstly, a new attribute was added to the debitcards table, followed by the addition of a field to the DebitCard class. Secondly, a model class was added to accompany the server, which is now a handy tool to keep data stored on the server side (ref. ServerModel). I found it necessary to add a new Exception class for a blocked pin: PinCardBlockedException. This caused TONS of errors in the JUnit tests, which resulted in some new code (addition of an actual DebitCard object). I decided to fix some more JUnit problems by making another exception: ObjectDoesNotExistException. Simply, when an object is queried by the DataManager, it returns the exception if no such object can be fetched from the database (using hibernate). This exception caused the need of rewriting a bunch of small pieces everywhere in the code (“add catch clause” bits). Then a bug became apparent where any existing IBAN could be used to unblock a pin card, which was easily fixed with some code that was here since the initial requirements.

So, in short: one small architectural change (database and field in DebitCard) was necessary, two new exceptions, on of which was made to make fixing a bunch of errors in JUnit tests easier, a model class for the server was made, which basically can be used to store Server Session data. (I had hoped I had done this for the previous extension: 4 ‘Time simulation’ as well…)

Notes:

- See installation instructions for use.

- Tag: v5.0

Toggl: