# Extension 5:  Overdraft

Justin Praas | 29th of June 2017

# Reflection

To start this reflection off: I spent way more time on this extension than I would have liked.

## Time spent reflection

- Saturday 24 of June:

  - Brainstorm on extension (13 minutes).

  - Refactor ServerHandler (previously ClientHandler).

  - Main programming on methods for setting and getting the overdraft (2 hours)

  - Min programming on disallowing closing the account with a nonzero balance (10 mins)

  - Reading the extension document (8 minutes)

- Sunday 25th of June:

  - Brainstorm on extension document and what to do (25 minutes) (includes conversation with David)

  - Creating InterestHandler and rewriting simulateTime ‘implementation’ (2.4 hours)

  - Brainstorm on InterestHandler and calculating the interest)

- Monday 26th of June:

  - Research on ObjectInput-/OutputStream (10 minutes)

  - Fix getConnection() exception (returned null) (1 hour.. yes)

  - Rework persistent server status storage (2 hours and 45 minutes)

  - Testing and try to fix bugs (unsuccessfully) (1.1 hour)

- Tuesday 27th of June:

  - Rework the way interest is calculated and stored (look at each day) (3.5 hours)

  - Fix bugs and test the hopefully final system (1 hour)

- Wednesday 28th of June:

  - Write JUnit test (1 hour and 52 minutes and 4 seconds)

  - Meeting (1 hour and 10 minutes)

  - Change interest mechanism (David’s formula) and debugging (1 hour and 51 minutes)

- Thursday 29th of June

  - Change interest mechanism (41 minutes) IT WORKS!

  - Finish unit testing (42 minutes)

  - Final testing (22 minutes and 14 seconds)

  - Change calculation from last day of month to first day of the month (46 min, including tests and bugfixes...) (I’m just a human )

Time spent:

Primary: 	13.8 hours (~ 9.8 hours of programming, ~4 hours of testing)
	Secondary: 	3 hours (1.5 hours of brainstorming and 1.5 research, Javadoc and commenting)
	Other:		0.5 hours submission process
	Total:		About 17.3 hours

## Code reflection

An architectural change was made in ServerHandler at the beginning, where I extracted all pieces of code that check whether the request is valid. These pieces of code can now be found in an ordered class RequestValidator.

For the overdraft limit, a table change needed to be made. Added an attribute to the bank account table overdraftlimit and a field in the BankAccount class (just the usual stuff).

Setting the overdraft was no big deal, but I had to change some code to disallow the user from closing a non-zero balance account.

Then we come to the interest part…

I wrote some external file data management class that can read and write files. This was (as far as I thought) necessary to retrieve interest information and daily lowest balance information even when the server restarted. See ServerDataHandler class.

The InterestHandler class then does all the things it needs to do to calculate interest in real time and simulated time. That is, when the first day of the month (since v6.1) reaches without simulating time, it also does its job. This was by far the hardest part to implement, together with the actual storing and some human mistakes with calculating the interest.

In the end, I managed to make a harmonious program that can act as a real bank system with interest handling.

The code written is not bad, but definitely not optimal. I’m not very satisfied with my job on this extension, but hope it will do.

Notes:

- See installation instructions for use.

- Tag: v6.1

- CHANGE LOG

  - v6.1

    - Now calculates interest on first day instead of last day of the month (oops…..)

See next page for toggle images