# Extension 9:  Spending limits

Justin Praas | 14th of July 2017

# Reflection

First of all, programming went great in the beginning. I finished what I thought was 80% of the work in 2 hours of programming. Then the part came where the transfer limit should be updated on first day of the next month..

## Time spent reflection

- Thursday, 13th of July

  - Project setup and document reading (10 minutes)

  - Fix a bug where database is busy (3 minutes)

  - Implement the 250 euro limit on credit card usages on one day (1 hours 20 minutes)

  - Test the debit card limit mechanism (issues arose) (40 minutes)

  - Implement 2500 euro limit on transactions (20 minutes)

  - Test the 2500 euro limit (weekly) mechanism (4 minutes)

  - Fix JUnit tests (15 minutes)

  - Implement setTransferLimit method and add a transferLimit attribute to BankAccount (11 minutes)

  - Change ExceedLimitException (8 minutes)

  - Clarify error messages and add consistency across them (4 minutes)

  - Test the whole system (23 minutes)

  - Refactor and add Javadoc (5 minutes)

  - Implement the update mechanism for transfer limits (1 hour 12 minutes)

  - Fix LockAcquisitionException (7 minutes)

  - Fix concurrency issues with Threads and Database connections AAAAAH (43 minutes)

  - Test the transfer limit update mechanism and fix bugs (1 hour 47 minutes)

  - TOTAL: 7:40:40

- Friday, 14th of July

  - Try to re-structure interestHandler threading and combine it with the new TimeOperator (26 minutes)

  - Submission process (~ 30-40 minutes)

  - TOTAL ~1:00:00

Time spent:

Primary: 	7 hours (4 hours of programming, 3 hours of testing and bug-fixing)
	Secondary: 	1 hour (research on concurrency issue solutions and other minor things)
	Other:		0.8 hours submission process and brainstorming on document
	Total:		8.8 hours

## Code reflection

First of all, assigning the limits was rather easy. It was like the system welcomed this extension with open arms. Some small changes were due, for example the reworking of an exception to allow easier error messages and exception handling. Even though it was rather easy to implement the ‘real deal’ of this extension, the code in BankAccount is a mess… There are a dozen of transfer methods and it’s all very confusing. That’s one thing I wish I had changed at some point (or am planning to change it in the future).  (I was at around 3.5 hours into the extension process here)

I was ready to submit the extension when I realized I forgot the part where the transfer limit should be updated on the first day of the next month.. ouch. I knew this would be harder than any of the work I’ve done on this extension. First of all, the ‘timing’ aspect of my application has been horribly designed by myself and thoroughly inspected and changed it in this extension.

TimeOperator: When I implemented the InterestHandler, I decided to make the system capable of detecting a REAL TIME day change, e.g. when the clock ticks 0:00, interests are being calculated or credited. This is why I also wanted a REAL TIME detection on when to update the transfer limits. I decided to approach this differently, however. With the addition of the TimeOperator and the TimeEvent class it’s now easier to keep track of events that have happened in the past and thus to check on if we still have to, for example, update the spending limits. The TimeEvent class is also incorporated in the database (this is the real big improvement over the interestHandler!!) instead of writing data on TEXT FILES…. It’s much much easier to fetch data like this via the database with Hibernate.

Furthermore, the two thread (InterestHandler and TimeOperator) are no longer willingly interrupted when simulating time (to prevent extra concurrency issues… trust me, I tried to fix this and it was horrible). Still I decided to use locks to prevent the main thread, the InterestHandler thread and the TimeOperator thread from accessing the database at the same time (which results in the horrific ‘database busy’ exceptions (things go horribly wrong there).

I believe that I made the right decision when programming things with a different approach this time.

Notes:

- See installation instructions for use.

- Tag: v9.0

See next page for toggle images

Recording