# V6.0 - Extension 5

# 1 Time spent

Implementing this extension took 1 hour and 24 minutes. The breakdown of this time will be explained in code reflection.

# 2 Code reflection

First an overdraft limit field was added to the bank account bean (and thus the database) and the default value was added to the service. This took 2 minutes.

Then the overdraft checks for transferring / withdrawing money and closing accounts were added. This took 6 minutes.

Then a new controller for the overdraft methods was defined (9 minutes) and implemented (10 minutes).

These changes were fairly trivial, however they did (deliberately) not yet include interest calculation based on a daily minimum.

To prepare for the interest implementation I spent 10 minutes on studying interest calculation and thinking about the best way to implement this in the current design. After designing a solution I spent 47 minutes implementing it.This implementation fits in well with the existing design and required no major design changes. However it was a more significant change than the other extensions and required more thought and time.